| ID | Risk | Risk Description | Likelihood | Impact | Severity | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Data Inaccuracy | Errors in the Healthcare datasets leading to incorrect ML models | Medium | High | High | Navin Kumar Purbey | Validate the data sets conducted through Data EDA and back up the alternative data sources. | Open |
| 2 | Model Performance | Predictive Models Under Performance on New Datasets | Medium | High | Low | Navin Kumar Purbey | Performance of the cross-validation and tune model parameters and exploring the Model technique. | Open |
| 3 | Stakeholders Feedback Delay | Late feedback may hamper the progress of the project | Low | Medium | Medium | Navin Kumar Purbey | Schedule the regular hurry reviews for early feedback. | Open |
| 4 | Data Security and Privacy | Breach of sensitive Healthcare data/database | High | High | Low | Navin Kumar Purbey | Encrypt the Datasets follow the GDPR guidelines and give the Limit access. Obtain the necessary ethical approval if required. | Open |
| 5 | Tools/Software Malfunction | PowerBi issues, Python or MySql tools | Medium | Medium | Low | Navin Kumar Purbey | Keeps Backup and Software and conducts regular testing. | Open |
| 6 | Project Timeline Overrun | Project Milestone delayed due to unplanned cause. | Medium | High | Medium | Navin Kumar Purbey | First Develop the realistic Project schedule and Using Agile, set buffer time for critical tasks. | Open |
| 7 | Lack of technical Experience | ML models are very vast so insufficient Knowledge of complex models | Low | Medium | Medium | Navin Kumar Purbey | Engaging Continuously, Learning the Important Tools, and seeing the different types of Experiences/Experts if needed. | Open |
| 8 | Requirement Changes | Healthcare Trends are evolving with time so changing project requirement | Low | Medium | High | Navin Kumar Purbey | Using the Agile framework to help change iteratively. | Open |

Notes:

ID values may be useful to refer back to in your final documentation. Number these in order. This register should be included in the appendix

Risk description provides an outline of the issue

Please use Low, Medium and High to identify the risk level and colour code.

Typically the owner will be you, but it maybe the case in team work or other projects that have external clients, other activities may impact on the project

Mitigation implies on how you will manage the risk and to reduce the likelihood of it occurring

Status – has the risk event now passed. It should indicate an Open and Closed status.